AgileTech Studio

Project Risk Register  |  Compiled by: Faisal Rehman, Engineering Manager  |  Updated Q2 2026

# 1. Purpose

This register tracks known risks across active AgileTech Studio client projects, their likelihood and impact, and the mitigation owner.

# 2. Risk Register

| Project | Risk | Likelihood | Impact | Owner / Mitigation |
| --- | --- | --- | --- | --- |
| NovaCart | Reduced frontend velocity due to Amna Siddiqui's leave | Medium | Medium | Ayesha Khan reallocating tasks to Mahnoor Butt; monitoring sprint burndown |
| NovaCart | Payment gateway integration delay ahead of Q3 beta | Low | High | Hamza Sheikh running integration tests weekly; escalation path to Faisal Rehman |
| MedLink | MongoDB schema migration risk for patient records | Medium | High | Danish Iqbal leading migration plan; Noor Fatima adding regression test coverage |
| MedLink | Field-level encryption requirement adds review overhead | Medium | Medium | DevOps (Ali Raza) engaged early for security review per Deployment_Processes.pdf |
| FinTrack | Maintenance-mode staffing thin (1 DevOps engineer) | Low | Low | Waleed Anjum on-call; Ali Raza as backup |
| EduSphere | Requirements not yet finalized with LearnWave Academy | High | Medium | Sara Ahmed and Iqra Nadeem running weekly discovery sessions |

# 3. Escalation

Risks rated High likelihood or High impact are reviewed weekly by the Engineering Manager (Faisal Rehman) and escalated to Zainab Qureshi, Head of Engineering, if unresolved for more than 2 weeks. This mirrors the escalation path defined in Engineering_Guidelines.docx.

# 4. Review Cadence

This register is reviewed and updated at the start of each sprint cycle by the relevant project Team Lead, and consolidated into the quarterly Project_Reports.pdf for client-facing status updates.